# PedalPath v2 - 5-Day Revenue Sprint Plan

## GET TO DOLLAR ONE

Created: February 13, 2026 Deadline: February 18, 2026 (5 days) Goal: Launch monetized web app generating first revenue Critical Success Factor: Seamless schematic upload → BOM generation → Payment conversion

## EXECUTIVE SUMMARY

Current State: - Web app is 90% complete - Upload flow BLOCKED by missing database policies (10 min fix) - Core functionality works: image upload, AI analysis, BOM generation, visualizations - NO payment system, NO pricing, NO conversion funnel

What You HAVE: ✅ React web app (mobile + desktop) ✅ Supabase backend (auth, storage, database) ✅ Claude Vision API integration ✅ Image compression & PDF conversion ✅ BOM generation & display ✅ Build guides (breadboard, stripboard, enclosure) ✅ Demo visualizations ✅ Production deployment on Vercel

What You NEED for Revenue: ❌ Database RLS policies (CRITICAL - 10 min) ❌ Stripe payment integration ❌ Pricing/feature tiers ❌ Paywall implementation ❌ Landing page conversion optimization ❌ Email collection for free tier

Revenue Strategy: - Free Tier: 1 schematic/month, basic BOM, watermarked exports - Pro Tier: $19/month, unlimited schematics, full features - One-time: $9/schematic for non-subscribers

## DAY 1 (TODAY): UNBLOCK & TEST CORE FLOW

### Priority 1: Apply RLS Policies (10 minutes) ⚠️ CRITICAL

Status: SQL ready, needs manual application Action: Apply /tmp/apply_rls_policies.sql to Supabase dashboard

Steps: 1. Go to https://supabase.com/dashboard 2. Select your PedalPath project 3. SQL Editor → Run the script 4. Verify policies created

Testing After: - Sign in to app - Upload test schematic (JPG/PNG) - Verify BOM generated - Check results page displays

Estimated Time: 10 minutes + 15 min testing = 25 minutes

### Priority 2: End-to-End Flow Verification (1-2 hours)

Test Checklist: - [ ] Desktop upload (Chrome, Safari, Firefox) - [ ] Mobile upload - camera capture (iOS Safari) - [ ] Mobile upload - photo roll (iOS Safari) - [ ] Mobile upload - file picker (Android Chrome) - [ ] Large image (>5MB) - compression works - [ ] PDF upload - conversion works - [ ] BOM displays correctly - [ ] All 4 tabs work (BOM, Breadboard, Stripboard, Enclosure) - [ ] Error handling works (bad image, API failure)

Fix any critical bugs found

Estimated Time: 1-2 hours

### Priority 3: Landing Page Conversion (2-3 hours)

Current Landing Page: Exists but not optimized for conversion

Enhancements Needed:

- Hero Section - Clear value proposition

- "Upload Any Guitar Pedal Schematic.
 Get a Complete Build Guide in Minutes."

[Upload Schematic] [See Demo]

✓ AI-Powered BOM Generation
✓ Step-by-Step Build Instructions
✓ Works on Phone, Tablet, Desktop

- Social Proof Section

- "Join 500+ DIY Pedal Builders"
[Demo schematic examples with thumbnails]

- Pricing Preview (don’t show full pricing yet)

- "Free: 1 schematic/month
 Pro: Unlimited builds starting at $19/month"

[Get Started Free]

- How It Works (3-step visual)

- 1. Upload → 2. AI Analyzes → 3. Build
[Visual diagram]

- Email Capture for Waitlist

- "Join the Beta - Get Early Access"
[Email input] [Join Waitlist]

Files to Modify: - /pedalpath-app/src/pages/LandingPage.tsx

Estimated Time: 2-3 hours

DAY 1 TOTAL: 4-6 hours DAY 1 DELIVERABLE: Working upload flow + conversion-optimized landing page

## DAY 2: STRIPE INTEGRATION & PRICING

### Priority 1: Stripe Setup (2-3 hours)

Requirements: 1. Create Stripe account 2. Get API keys (test + production) 3. Create products in Stripe Dashboard: - Pro Monthly: $19/month recurring - Single Analysis: $9 one-time payment

Environment Variables:

# Add to .env.local
VITE_STRIPE_PUBLISHABLE_KEY=pk_test_...
STRIPE_SECRET_KEY=sk_test_...
STRIPE_WEBHOOK_SECRET=whsec_...

Installation:

npm install @stripe/stripe-js stripe

Estimated Time: 2-3 hours

### Priority 2: Payment Flow Implementation (4-5 hours)

New Files to Create:

- /pedalpath-app/src/components/payment/PricingModal.tsx

- // Modal that shows when user tries to upload #2+ schematic
// Shows pricing options:
// - Pro Monthly: $19/month unlimited
// - Pay Once: $9 for this schematic

- /pedalpath-app/src/components/payment/StripeCheckout.tsx

- // Stripe checkout form
// Handles payment collection
// Redirects to success page after payment

- /pedalpath-app/api/create-checkout-session.ts

- // Vercel serverless function
// Creates Stripe checkout session
// Returns session ID for redirect

- /pedalpath-app/api/stripe-webhook.ts

- // Handles Stripe webhooks
// Updates user subscription status in database
// Grants access after successful payment

Database Changes:

-- Add to Supabase
CREATE TABLE subscriptions (
  id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
  user_id UUID REFERENCES auth.users(id) NOT NULL,
  stripe_customer_id TEXT UNIQUE,
  stripe_subscription_id TEXT,
  plan TEXT NOT NULL, -- 'free', 'pro', 'one-time'
  status TEXT NOT NULL, -- 'active', 'canceled', 'past_due'
  current_period_end TIMESTAMP,
  schematics_remaining INT DEFAULT 1, -- for free tier
  created_at TIMESTAMP DEFAULT NOW(),
  updated_at TIMESTAMP DEFAULT NOW()
);

-- RLS policies
CREATE POLICY "Users can view own subscription"
ON subscriptions FOR SELECT
TO authenticated
USING (auth.uid() = user_id);

Flow:

User uploads schematic #1 → Success (free tier)
User uploads schematic #2 → Show PricingModal
User clicks "Pro Monthly" → Redirect to Stripe Checkout
User completes payment → Webhook updates subscription
User redirected back → Upload allowed

Estimated Time: 4-5 hours

DAY 2 TOTAL: 6-8 hours DAY 2 DELIVERABLE: Stripe integrated, pricing enforced, payments working

## DAY 3: FEATURE GATING & USER LIMITS

### Priority 1: Usage Tracking (2-3 hours)

Implementation:

- Track Schematic Uploads

- // src/services/usage-tracker.ts
export async function trackSchematicUpload(userId: string) {
  const { data: sub } = await supabase
    .from('subscriptions')
    .select('*')
    .eq('user_id', userId)
    .single();

  if (!sub) {
    // Create free tier subscription
    await supabase.from('subscriptions').insert({
      user_id: userId,
      plan: 'free',
      status: 'active',
      schematics_remaining: 1
    });
  }

  // Check if user has uploads remaining
  if (sub.plan === 'free' && sub.schematics_remaining <= 0) {
    return { allowed: false, reason: 'limit_reached' };
  }

  // Decrement counter for free tier
  if (sub.plan === 'free') {
    await supabase
      .from('subscriptions')
      .update({ schematics_remaining: sub.schematics_remaining - 1 })
      .eq('user_id', userId);
  }

  return { allowed: true };
}

- Paywall Component

- // src/components/payment/Paywall.tsx
// Shows when user hits limit
// Presents upgrade options

- Usage Dashboard

- // Add to user settings page
// Shows:
// - Current plan
// - Uploads remaining (free tier)
// - Upgrade button

Estimated Time: 2-3 hours

### Priority 2: Feature Restrictions (2 hours)

Free Tier Limitations: - ✅ 1 schematic per month - ✅ Basic BOM generation - ❌ No PDF export (show “Pro Only” badge) - ❌ Watermarked visualizations - ❌ No BOM editing - ✅ View-only build guides

Pro Tier Features: - ✅ Unlimited schematics - ✅ PDF export - ✅ High-res downloads - ✅ BOM editing - ✅ Priority support - ✅ Save unlimited projects

Implementation:

// src/hooks/useFeatureAccess.ts
export function useFeatureAccess() {
  const { subscription } = useSubscription();

  return {
    canUploadMore: subscription.plan !== 'free' || subscription.schematics_remaining > 0,
    canExportPDF: subscription.plan === 'pro',
    canEditBOM: subscription.plan === 'pro',
    canSaveProjects: subscription.plan === 'pro',
  };
}

Estimated Time: 2 hours

DAY 3 TOTAL: 4-5 hours DAY 3 DELIVERABLE: Feature gating working, free tier limited, pro features locked

## DAY 4: POLISH & CONVERSION OPTIMIZATION

### Priority 1: Pricing Page (2-3 hours)

Create: /pedalpath-app/src/pages/PricingPage.tsx

Layout:

┌─────────────────────────────────────────────────┐
│            Choose Your Plan                     │
├───────────────┬─────────────────┬───────────────┤
│     FREE      │    PRO MONTHLY  │   PAY AS YOU  │
│               │                 │      GO       │
│  $0/month     │   $19/month     │   $9/upload   │
│               │                 │               │
│ 1 schematic/  │ Unlimited       │ No commitment │
│ month         │ uploads         │               │
│ Basic BOM     │ Full BOM        │ Full features │
│ View guides   │ Edit BOM        │ Single use    │
│               │ PDF export      │               │
│               │ Save projects   │               │
│               │ Priority support│               │
│               │                 │               │
│ [Get Started] │ [Start Free    │ [Upload Now]  │
│               │  Trial]         │               │
└───────────────┴─────────────────┴───────────────┘

FAQ Section:
- Can I cancel anytime? Yes
- Is there a free trial? Yes, 7 days
- What payment methods? Credit card, PayPal

Estimated Time: 2-3 hours

### Priority 2: Onboarding Flow (2 hours)

First-Time User Experience:

- Sign Up → Email verification

- Welcome Modal → “You get 1 free schematic to try!”

- Upload Prompt → “Upload your first schematic”

- Success → “Great! Here’s your BOM. Want unlimited? Go Pro.”

Implementation:

// src/components/onboarding/WelcomeModal.tsx
// Shows once per user after signup
// Explains free tier benefit
// CTA to upgrade

Estimated Time: 2 hours

### Priority 3: Email Collection & Marketing (2 hours)

Goals: - Capture emails for marketing - Build launch list - Retarget non-converters

Implementation:

- Email Capture Form (Landing Page)

- // src/components/marketing/EmailCapture.tsx
// Collects email before signup
// Adds to mailing list (Mailchimp/SendGrid)

- Post-Upload Email (Abandoned Cart)

- "You analyzed 1 schematic. Want unlimited access?
 Get 20% off Pro when you upgrade today."

- Drip Campaign

- Day 1: Welcome email
Day 3: Tips for better builds
Day 7: Upgrade offer (20% off)
Day 14: Case study from other builders

Tools: - Mailchimp (free tier: 500 contacts) - SendGrid (free tier: 100 emails/day)

Estimated Time: 2 hours

DAY 4 TOTAL: 6-7 hours DAY 4 DELIVERABLE: Pricing page, onboarding flow, email marketing setup

## DAY 5: TESTING, DEPLOYMENT & LAUNCH

### Priority 1: Comprehensive Testing (3-4 hours)

Test Scenarios:

- Free User Flow

  - ☐ Sign up

  - ☐ Upload schematic #1 → Success

  - ☐ View BOM

  - ☐ Try to upload #2 → Paywall shown

  - ☐ See pricing options

- Pro User Flow

  - ☐ Click “Start Pro Trial”

  - ☐ Complete Stripe payment

  - ☐ Webhook processes correctly

  - ☐ Subscription status updated

  - ☐ Upload unlimited schematics

  - ☐ Access all pro features

- Pay-Per-Upload Flow

  - ☐ Free user hits limit

  - ☐ Click “Pay $9 for this upload”

  - ☐ Complete payment

  - ☐ Upload allowed

  - ☐ Single-use credit applied

- Edge Cases

  - ☐ Payment fails → Show error

  - ☐ Webhook fails → Manual fix

  - ☐ User cancels subscription → Features locked

  - ☐ User re-subscribes → Access restored

- Mobile Testing

  - ☐ iOS Safari: Camera upload

  - ☐ iOS Safari: Photo roll upload

  - ☐ Android Chrome: Upload

  - ☐ Mobile payment flow (Stripe mobile)

Estimated Time: 3-4 hours

### Priority 2: Production Deployment (1-2 hours)

Pre-Deployment Checklist: - [ ] Environment variables set in Vercel (production keys) - [ ] Stripe webhook endpoint configured - [ ] Database migrations applied - [ ] RLS policies verified - [ ] Analytics tracking added (Vercel Analytics, Google Analytics) - [ ] Error tracking configured (Sentry)

Deployment Steps:

cd /home/rob/git/pedalpath-v2/pedalpath-app

# Build and test locally
npm run build
npm run preview

# Deploy to production
vercel --prod --yes

# Verify deployment
curl https://pedalpath-app.vercel.app

Post-Deployment Verification: - [ ] Landing page loads - [ ] Sign up works - [ ] Upload works - [ ] Payment works (test mode first, then live mode) - [ ] Webhook receives events - [ ] Database updates correctly

Estimated Time: 1-2 hours

### Priority 3: Soft Launch (1 hour)

Soft Launch Strategy:

- Friends & Family Beta (Day 5)

  - Send to 10-20 trusted users

  - Offer free Pro access for feedback

  - Monitor for bugs

- Reddit Post (Day 5 evening)

  - r/diypedals

  - r/guitarpedals

  - r/electronics

  - Post: “I built an AI tool that turns schematics into Lego-simple build guides”

- Twitter/X Launch (Day 5 evening)

  - Share demo video

  - Show before/after (schematic → BOM)

  - Use hashtags: #guitarpedals #DIY #electronics

- Monitor Metrics:

  - Sign-ups

  - Uploads

  - Conversions (free → pro)

  - Revenue

Launch Post Template:

🎸 I spent 6 weeks building PedalPath - an AI that turns guitar pedal
schematics into Lego-simple build instructions.

Just upload a schematic and get:
✓ Complete Bill of Materials
✓ Step-by-step build guide
✓ Visual breadboard/stripboard layouts

Try it free: https://pedalpath-app.vercel.app

[Screenshot/GIF of upload → BOM process]

Estimated Time: 1 hour

DAY 5 TOTAL: 5-7 hours DAY 5 DELIVERABLE: Tested, deployed, launched, first users signing up

## REVENUE PROJECTIONS

### Conservative Estimate (Month 1)

Traffic Sources: - Reddit posts: 5,000 views → 250 signups (5% conversion) - Twitter: 1,000 views → 50 signups - Word of mouth: 50 signups - Total Signups: 350 users

Conversion Funnel: - 350 signups - 300 upload at least 1 schematic (85%) - 50 try to upload schematic #2 (17%) - 15 convert to Pro ($19/month) (30% of paywall hits) - 10 pay for single upload ($9 each)

Month 1 Revenue: - Pro subscriptions: 15 × $19 = $285/month - One-time uploads: 10 × $9 = $90 - Total Month 1: $375

Month 3 Revenue (with growth): - Pro subscriptions: 50 × $19 = $950/month - One-time uploads: 30 × $9 = $270 - Total Month 3: $1,220/month

### Optimistic Estimate (Month 1)

If viral on Reddit/Twitter: - 20,000 views → 1,000 signups - 850 upload schematic (85%) - 170 hit paywall (20%) - 60 convert to Pro (35%) - 40 pay-per-upload

Month 1 Revenue (Optimistic): - Pro subscriptions: 60 × $19 = $1,140/month - One-time uploads: 40 × $9 = $360 - Total Month 1: $1,500

## COSTS & PROFIT MARGIN

### Monthly Operating Costs

Infrastructure: - Vercel: $0 (free tier, then $20/month if needed) - Supabase: $0 (free tier, then $25/month if needed) - Stripe fees: 2.9% + $0.30 per transaction - Total fixed costs: $0-45/month

AI Costs (Claude Vision API): - $0.0045 per schematic analysis - 300 uploads/month = $1.35 - 1,000 uploads/month = $4.50 - Total AI costs: $1-10/month

Email Marketing: - Mailchimp/SendGrid: $0 (free tier)

Total Monthly Costs: $1-55/month

Profit Margin: - Conservative (Month 1): $375 - $10 = $365 profit - Optimistic (Month 1): $1,500 - $55 = $1,445 profit

Break-Even: Need ~3-4 Pro subscribers to cover costs.

## CRITICAL SUCCESS FACTORS

### Must-Have Features for Launch:

- ✅ Seamless upload (mobile + desktop)

- ✅ AI BOM generation

- ✅ Basic build guides

- ❌ Stripe payment integration (DAY 2)

- ❌ Pricing tiers enforced (DAY 3)

- ❌ Landing page optimized (DAY 1)

### Nice-to-Have (Defer if Needed):

- Advanced BOM editing

- Community features

- Shopping cart integration

- Video tutorials

- Mobile app (PWA)

### Marketing Channels (Priority Order):

- Reddit - r/diypedals (25k members), r/guitarpedals (172k)

- Twitter/X - #guitarpedals hashtag

- YouTube - Demo video

- Forums - DIYstompboxes, Freestompboxes

- Facebook Groups - DIY guitar pedals

## RISK MITIGATION

### Technical Risks

Risk: Stripe integration breaks in production Mitigation: Test in Stripe test mode first, use webhooks for reliability

Risk: AI costs spike with high usage Mitigation: Implement rate limiting (10 uploads/hour per user), cache results

Risk: Database performance issues Mitigation: Index user_id columns, use Supabase connection pooling

### Business Risks

Risk: Low conversion rate (free → pro) Mitigation: A/B test pricing ($19 vs $15 vs $25), improve onboarding

Risk: High churn rate Mitigation: Send monthly “you saved $X in parts” emails, add value

Risk: Competitors copy idea Mitigation: Focus on UX, build community, iterate fast

## POST-LAUNCH PRIORITIES (Week 2+)

### Week 2: Optimization

- A/B test pricing page

- Improve conversion funnel

- Fix bugs reported by users

- Add more demo schematics

### Week 3: Growth

- Launch affiliate program (20% commission)

- Partner with parts suppliers (Tayda, Mouser)

- Create YouTube tutorials

- Email drip campaign

### Week 4: Features

- BOM editing for Pro users

- PDF export with branding

- Project sharing (social proof)

- Build progress tracking

## DAILY CHECKLIST

### Day 1 (Today):

- ☐ Apply RLS policies to Supabase

- ☐ Test upload flow end-to-end

- ☐ Fix any critical bugs

- ☐ Optimize landing page for conversion

- ☐ Add email capture form

### Day 2:

- ☐ Set up Stripe account

- ☐ Integrate Stripe checkout

- ☐ Create webhook endpoint

- ☐ Test payment flow

- ☐ Add pricing modal

### Day 3:

- ☐ Implement usage tracking

- ☐ Add feature gating

- ☐ Create paywall component

- ☐ Test free tier limits

- ☐ Test pro tier features

### Day 4:

- ☐ Create pricing page

- ☐ Add onboarding flow

- ☐ Set up email marketing

- ☐ Polish UI/UX

- ☐ Add analytics tracking

### Day 5:

- ☐ Comprehensive testing (mobile + desktop)

- ☐ Deploy to production

- ☐ Switch Stripe to live mode

- ☐ Soft launch (Reddit, Twitter)

- ☐ Monitor metrics

## SUPPORT & RESOURCES

### Documentation:

- Stripe Docs: https://stripe.com/docs

- Supabase Docs: https://supabase.com/docs

- Vercel Docs: https://vercel.com/docs

### Example Code:

- Stripe React Integration: https://github.com/stripe-samples/react-subscription

- Supabase Auth: https://supabase.com/docs/guides/auth

### Communities:

- Stripe Discord: https://discord.gg/stripe

- Supabase Discord: https://discord.supabase.com

- r/SaaS: https://reddit.com/r/SaaS

## FINAL THOUGHTS

You’re closer than you think. The hard part (the AI-powered schematic analysis) is done. Now it’s just plumbing - connect Stripe, enforce limits, optimize for conversion.

Focus on speed over perfection. Ship the MVP, get real users, iterate based on feedback. The first $1 is the hardest. After that, it’s about optimization.

Your competitive advantage: You’re the only AI-powered guitar pedal build guide on the market. The niche is underserved. You just need to get it in front of the right people (Reddit guitarists).

Let’s build this. Start with Day 1 right now. Apply those RLS policies, test the upload, and you’ll have your first dollar within 5 days.

Next Action: Apply RLS policies at /tmp/apply_rls_policies.sql to your Supabase dashboard RIGHT NOW. Then come back and we’ll tackle Day 1 tasks together.